SAJIIR POS

MVP Implementation Plan

Tiers • Roles • Invitations • Admin Dashboard • Landing Page

| Module | Status | Priority |
| --- | --- | --- |
| Subscription Tiers & Pricing | To Build | P1 — Critical |
| Staff Invitation System | To Build | P1 — Critical |
| Role Enforcement | Partial | P1 — Critical |
| Admin Dashboard (Custom) | To Build | P1 — Critical |
| Landing Page | To Build | P2 — High |
| Multi-Branch Role Support | To Design | P2 — High |
| Payment Integration (M-Pesa/Stripe) | To Build | P2 — High |
| eTIMS Integration | Stub Only | P3 — Post-MVP |

# 1. Role Architecture

Your current codebase already defines five roles in TenantUser. Here is a complete breakdown of what each role should be allowed to do, including the multi-branch scenario you raised.

## 1.1 The Five Roles Explained

| Role | Who They Are | What They Can Do |
| --- | --- | --- |
| Owner | The person who purchased the subscription | Everything. Manage tiers, billing, all branches, all staff. Cannot be removed. |
| Admin | A trusted operator — like an IT or ops head | Full access to all branches. Manage products, staff, reports. Cannot change billing. |
| Manager | Branch manager | Manage their assigned branch only. Approve returns, view reports, add products for that branch. |
| Cashier | Till operator | Open session, make sales, process returns below KES 5,000 threshold. Cannot see reports. |
| Auditor | Accountant or compliance officer | Read-only access to all reports and audit logs. Cannot make any changes. |

## 1.2 Do You Need a 6th Role?

Based on your codebase and business model, here is a recommendation:

| RECOMMEND | Add a Supplier contact role in future. For MVP, your five roles are sufficient. Do not add roles until you have a clear use case. |
| --- | --- |

## 1.3 Multi-Branch Role Problem — Your Question Answered

You asked: "In Branch A I am a cashier, but in Branch B I am a manager. Same email. How does that work?"

The answer is to separate two things that your current code conflates:

| Concept | Model | Scope | Purpose |
| --- | --- | --- | --- |
| Tenant Role | TenantUser.role | Whole tenant / all branches | Highest-level permission cap |
| Branch Role | StaffProfile (new field) | One specific branch | Fine-grained branch permissions |

### Implementation: Add branch_role to StaffProfile

Add one field to your existing StaffProfile model:

# apps/branches/models.py class StaffProfile(models.Model): user = ForeignKey(User, ...) branch = ForeignKey(Branch, ...) is_active = BooleanField(default=True) # ADD THIS: branch_role = CharField(max_length=20, choices=ROLE_CHOICES, default='cashier')

Now one user can have:

- StaffProfile(branch=A, branch_role="cashier")

- StaffProfile(branch=B, branch_role="manager")

Update your get_user_role() permission helper to check StaffProfile.branch_role first, falling back to TenantUser.role if no profile exists for the current branch. The TenantUser.role acts as a ceiling — a cashier-level TenantUser can never exceed cashier even if a StaffProfile grants more.

| RULE | TenantUser.role = ceiling. StaffProfile.branch_role = actual role for that branch. Never let branch_role exceed the ceiling. |
| --- | --- |

# 2. Subscription Tiers

Your Tenant model already has a plan field. You just need to populate it and enforce it. Here is the recommended tier design.

## 2.1 Tier Definitions

| Feature | Tier 1 — Starter | Tier 2 — Pro | Tier 3 — Enterprise |
| --- | --- | --- | --- |
| Monthly Price | KES 1,500 | KES 4,500 | KES 12,000 |
| Branches | 1 | 3 | Unlimited |
| Staff Accounts | 5 | 15 | Unlimited |
| Cash Sessions | Unlimited | Unlimited | Unlimited |
| Sales Reports | Basic (30 days) | Full (1 year) | Full + Export CSV |
| Inventory Reports | Basic | Full | Full |
| eTIMS Integration | No | Yes | Yes |
| Stock Transfers | No | Yes | Yes |
| M-Pesa STK Push | Yes | Yes | Yes |
| WhatsApp Receipts | No | Yes | Yes |
| Loyalty Programme | No | Yes | Yes |
| Priority Support | No | Email | Phone + Email |

## 2.2 How to Enforce Tiers in Code

Create a single file: apps/tenants/tier_limits.py

# apps/tenants/tier_limits.py TIER_LIMITS = { 'starter': {'branches': 1, 'staff': 5, 'etims': False, 'transfers': False}, 'pro': {'branches': 3, 'staff': 15, 'etims': True, 'transfers': True}, 'enterprise': {'branches': 999,'staff': 999,'etims': True, 'transfers': True}, } def can_add_branch(tenant): from apps.branches.models import Branch limit = TIER_LIMITS.get(tenant.plan, {}).get("branches", 1) return Branch.objects.filter(is_active=True).count() < limit def can_add_staff(tenant): limit = TIER_LIMITS.get(tenant.plan, {}).get("staff", 5) return TenantUser.objects.filter(is_active=True).count() < limit

Call these functions in your views before creating a branch or inviting a staff member. Return a 403 with an upgrade prompt if the limit is reached.

# 3. Staff Invitation System

This is the most important thing to build first. It has no external dependencies and unblocks everything else. Here is the complete flow and implementation plan.

## 3.1 The Invitation Flow

| Step | Who | What Happens |
| --- | --- | --- |
| 1 | Owner / Admin | Fills invite form: email + role + branch |
| 2 | System | Creates StaffInvitation record with a unique token and 48h expiry |
| 3 | System | Sends email: "You have been invited to join [Business Name] as [Role]" |
| 4 | Invitee | Clicks link: yourdomain.com/invite/accept/?token=abc123 |
| 5 | System | Checks if email is already a user. If yes, assigns role. If no, shows signup form. |
| 6 | Invitee | Sets password (first-time) or logs straight in (existing user) |
| 7 | System | Creates TenantUser + StaffProfile. Marks token as used. |
| 8 | Invitee | Redirected to their dashboard based on role |

## 3.2 New Model: StaffInvitation

Create this in apps/branches/models.py or a new apps/invitations/ app:

# apps/invitations/models.py import uuid class StaffInvitation(models.Model): email = EmailField() role = CharField(max_length=20, choices=TenantUser.ROLE_CHOICES) branch = ForeignKey(Branch, null=True, blank=True) token = UUIDField(default=uuid.uuid4, unique=True, editable=False) invited_by = ForeignKey(settings.AUTH_USER_MODEL, on_delete=PROTECT) expires_at = DateTimeField() # now() + 48 hours accepted_at = DateTimeField(null=True, blank=True) is_used = BooleanField(default=False) created_at = DateTimeField(auto_now_add=True) def is_valid(self): return not self.is_used and timezone.now() < self.expires_at

## 3.3 New URLs Needed

- POST /dashboard/invite/send/ — Owner/Admin sends invite

- GET  /invite/accept/?token=<uuid> — Invitee clicks link in email

- POST /invite/accept/?token=<uuid> — Invitee submits password and joins

## 3.4 Login Flow (Your Specific Request)

You described a two-step login: first confirm the email exists, then enter password. This is a good UX pattern used by Slack, Notion, and others.

| Step | URL | Template | Logic |
| --- | --- | --- | --- |
| 1 — Enter Email | /login/ | login_email.html | Check if email exists in DB. If yes, proceed. If no, show error or invite-only message. |
| 2 — Enter Password | /login/password/ | login_password.html | Standard Django authenticate(). On success, redirect based on role. |
| 3 — Role Redirect | Middleware | — | Owner/Admin → /admin-dashboard/. Manager → /manager/. Cashier → /. Auditor → /reports/. |

| NOTE | Never tell the user "that email does not exist" on the login page — it leaks user data. Instead say "Invalid email or password" on both steps. Only confirm email existence after invite acceptance. |
| --- | --- |

# 4. Custom Admin Dashboard

You want Owners and Admins to have a dedicated dashboard instead of the Django admin. Here is the full plan.

## 4.1 Why Not Django Admin?

- Django admin exposes your data model directly — a bad actor with admin access can delete anything

- It cannot be themed to match your Tailwind dark UI

- It does not enforce tenant isolation by default

- It looks unprofessional for a SaaS product

## 4.2 Dashboard Structure

| Section | URL | Who Sees It | What It Shows |
| --- | --- | --- | --- |
| Overview | /dashboard/ | Owner, Admin, Manager | Today's sales, revenue KPI cards, pending alerts |
| Staff Management | /dashboard/staff/ | Owner, Admin | List all staff, invite new, deactivate, change role |
| Branch Management | /dashboard/branches/ | Owner, Admin | List branches, add new (within tier limit), set eTIMS codes |
| Products | /dashboard/products/ | Owner, Admin, Manager | CRUD products, categories, units |
| Inventory | /dashboard/inventory/ | Owner, Admin, Manager | Stock levels, adjustments, transfers |
| Reports | /dashboard/reports/ | Owner, Admin, Manager, Auditor | Sales, P&L, stock reports |
| eTIMS Cockpit | /dashboard/etims/ | Owner, Admin | VAT liability, unsigned invoices, CSV export |
| Subscription | /dashboard/subscription/ | Owner only | Current tier, usage meters, upgrade/downgrade |
| Audit Logs | /dashboard/audit/ | Owner, Admin, Auditor | Full append-only audit trail |

## 4.3 How to Redirect After Login

Add a post_login redirect function in your frontend_urls.py or a middleware:

# apps/tenants/redirects.py def get_post_login_url(request): role = get_user_role(request) if role in ['owner', 'admin', 'manager']: return '/dashboard/' elif role == 'cashier': return '/' # POS till screen elif role == 'auditor': return '/dashboard/reports/' return '/'

Set LOGIN_REDIRECT_URL in settings to point to a view that calls this function rather than hardcoding a URL.

## 4.4 Template Hierarchy for the Dashboard

- base_dashboard.html — dark sidebar layout, nav links, user info header

- dashboard/overview.html — extends base_dashboard

- dashboard/staff.html — extends base_dashboard

- dashboard/products.html — extends base_dashboard

- (etc.)

The sidebar navigation should show/hide links based on role using a template context variable that is set in a context processor or view mixin.

# 5. Landing Page & Onboarding Flow

This is the public-facing side of the product. It must convert visitors into paying customers.

## 5.1 Landing Page Sections (in order)

- Hero section — bold headline, one-line value prop, CTA button "Start Free Trial"

- Problem / Solution — "Still using paper receipts? Still not eTIMS compliant?"

- Feature highlights — Offline mode, M-Pesa, eTIMS, Multi-branch

- Pricing table — Three tier cards side by side. Middle card (Pro) highlighted.

- Testimonials / social proof

- FAQ section

- Footer with legal links

## 5.2 Onboarding Flow After Tier Selection

| Step | Page | What Happens |
| --- | --- | --- |
| 1 | / (landing) | Visitor sees tiers, clicks "Get Started" on chosen tier |
| 2 | /register/ | Form: Business name, your email, phone number, country |
| 3 | /register/verify-email/ | OTP or link sent to email. Must verify before proceeding. |
| 4 | /register/payment/ | M-Pesa STK push or card payment for chosen tier |
| 5 | System (background) | On payment success: create Tenant, Domain, TenantUser(role=owner), send welcome email |
| 6 | /register/setup/ | First-time setup: add first branch name, eTIMS branch code (optional) |
| 7 | /dashboard/ | Owner lands on dashboard. Guided tour / onboarding checklist shown. |

| CRITICAL | The tenant creation MUST happen inside a Celery task triggered by the payment webhook — not inside the payment view directly. If the view times out, you end up with a paid customer and no account. |
| --- | --- |

## 5.3 Competing with Other POS Systems

You asked how to market this well. Here are the genuine differentiators you already have:

| Your Feature | Why It Matters | What Competitors Lack |
| --- | --- | --- |
| Offline-First (PWA) | Sales continue when internet drops — very common in Kenya | Most cloud POS breaks without internet |
| Native M-Pesa STK Push | No need for a separate M-Pesa device | Most POS requires a POS terminal for M-Pesa |
| KRA eTIMS Built-In | Legal compliance out of the box | Most small POS in Kenya are not eTIMS ready |
| Multi-Branch from Day 1 | Scales as the business grows | Many POS charge per terminal, not per branch |
| Stock Ledger (not counter) | Full audit trail of every stock movement | Most POS just store a number |
| Carton-to-Unit Conversion | Built for supermarkets and FMCG | Rare feature in Kenyan POS software |

# 6. Recommended Build Order (MVP Roadmap)

Do not build everything at once. Ship a working product as fast as possible and iterate.

## Week 1 — Fix What Is Broken

- Fix CACHES config to use Redis (M-Pesa will silently fail without this)

- Fix cashier.username → cashier.email in AuditService

- Override CustomerViewSet.destroy() to soft-delete

- Add branch_role to StaffProfile and update get_user_role()

- Run python manage.py check — must show 0 errors

## Week 2 — Staff Invitations

- Create apps/invitations/ with StaffInvitation model and migration

- Build invite send view + template (owner/admin only)

- Build invite accept view + template (public, token-gated)

- Wire up email sending using Django send_mail()

- Test full flow: invite → email → accept → login → role redirect

## Week 3 — Custom Admin Dashboard

- Create base_dashboard.html template with dark sidebar

- Build overview view with today's sales KPI cards

- Build staff management view (list, invite, deactivate)

- Build products CRUD view

- Wire role-based navigation

## Week 4 — Tier Enforcement

- Create tier_limits.py with TIER_LIMITS dictionary

- Add checks to branch creation and staff invitation

- Add subscription page showing current tier and usage

- Add upgrade prompts when limits are hit

## Week 5 — Landing Page & Onboarding

- Design and build public landing page

- Build registration + email verification flow

- Wire payment (start with manual payment confirmation for MVP)

- Build tenant auto-creation on payment confirmation

- First-time setup wizard for new owners

## Week 6 — Polish & MVP Showcase

- End-to-end test: register → pay → invite staff → open till → make sale → see report

- Fix all bugs found in testing

- Prepare demo environment with seed data

- Record a 3-minute demo video for potential customers

| MVP DEFINITION | An owner can sign up, pay, invite a cashier, the cashier can make a sale on the POS, and the owner can see the sale in the dashboard. Everything else is Phase 2. |
| --- | --- |

# 7. Known Bugs to Fix Before Launch

| Bug | File | Fix |
| --- | --- | --- |
| cashier.username does not exist on CustomUser | apps/audit/services.py line 48 | Change to cashier.email or cashier.get_full_name() |
| No CACHES config — M-Pesa cache uses LocMemCache | pos_project/config/settings/base.py | Add CACHES using django-redis pointing to REDIS_URL |
| CustomerViewSet allows hard delete | apps/customers/views.py | Override destroy() to set is_active=False |
| ProductBatch.quantity_remaining not updated on return | apps/returns/services.py | After StockService.adjust() on return, also update batch.quantity_remaining |
| Product.clean() not called on GRN cost update | apps/purchasing/services.py | Add product.full_clean() or manual check after updating cost_price |
| No rate limiting on sync endpoint | api/v1/sync.py | Add DRF throttle class or django-ratelimit decorator |
| M-Pesa callback has no HMAC verification | apps/payments/views.py | Add HMAC-SHA256 check against MPESA_CALLBACK_SECRET env var |

— End of Sajiir POS Implementation Plan —

Read Section 6 (Build Order) and Section 7 (Known Bugs) first